JT-Code API, Integration, Architecture & Project Execution Masterplan

API endpoint catalogue • third-party connectivity • Mermaid diagrams • architecture nodes • project management • feasibility timeline

Target state: Secure • Multi-tenant • Agentic RAG • 100K+ users

# 1. Executive Summary

This is a comprehensive target-state system design for JT-Code. It extends the previously agreed technology stack. It is a proposed architecture and API contract; endpoint names and implementation status must be reconciled with the repository through a source-level audit before claiming they are already implemented.

Recommended architecture: an API-first, cloud-native, multi-tenant SaaS using a modular monolith with clean/hexagonal boundaries, event-driven asynchronous processing, and Agentic RAG. Django is the application control plane. Supabase provides authentication and PostgreSQL. LangGraph orchestrates agents; LangChain provides AI abstractions; MCP connects approved tools; Gemini and Llama provide model execution; Pinecone provides vector retrieval; Redis supports cache/rate limits; Kafka provides durable events; ImageKit manages assets; and Python analytics libraries plus Streamlit support visualization.

# 2. Architecture Type

| Style | Application in JT-Code | Reason |
| --- | --- | --- |
| Modular monolith | Django modules: identity, tenants, agents, RAG, tools, billing, analytics, integrations. | Fast iteration without premature microservices. |
| Clean/Hexagonal | Domain services depend on provider interfaces; vendors are adapters. | Testability and reduced lock-in. |
| Event-driven | Kafka topics and consumers for indexing, usage, notifications and analytics. | Decouples long-running workloads. |
| Agentic RAG | LangGraph routes, plans, retrieves, calls tools and verifies. | Supports multi-step grounded work. |
| API-first | Versioned DRF endpoints and streaming where required. | Shared contract for web/mobile. |
| Multi-tenant SaaS | Tenant context in auth, DB, vector metadata, billing and logs. | Isolation and commercial operation. |
| Cloud-native | Docker + Kubernetes/K3s + Terraform + CI/CD. | Horizontal scaling and repeatable operations. |

# 3. High-Level Architectural Drawing

┌──────────────────────────┐

│     USERS / CLIENTS      │

│ Web • Mobile • API Users │

└────────────┬─────────────┘

│

┌────────────▼─────────────┐

│ Cloudflare DNS/CDN/WAF   │

│ Edge rate protection     │

└────────────┬─────────────┘

│

┌────────────▼─────────────┐

│ Django + DRF + ASGI      │

│ API • Policy • Tenants   │

└──────┬─────┬─────┬───────┘

│     │     │

┌─────────────────┘     │     └─────────────────┐

▼                       ▼                       ▼

Supabase Auth/DB          LangGraph Runtime        Redis/Kafka

│                       │                       │

▼                 LangChain + MCP              ▼

PostgreSQL             Gemini / Llama        Workers/Consumers

│

▼

Agentic RAG + Pinecone

│

▼

Tools / GitHub / APIs / Browser

ImageKit • Stripe • n8n • Streamlit • Pandas/Plotly/Matplotlib

OpenTelemetry • Prometheus • Grafana • Sentry

# 4. Core Technology Stack

| Layer | Technology | Connectivity / Responsibility |
| --- | --- | --- |
| Frontend | React, Next.js, TypeScript, Tailwind, Vite | Consumes versioned API; renders conversations, agents and charts. |
| Mobile | React Native | Consumes same API contract. |
| Backend | Python, Django, DRF, ASGI | Policy, domain logic, API and admin control plane. |
| Auth + DB | Supabase Auth + PostgreSQL | JWT identity plus primary relational persistence. |
| Orchestration | LangGraph | Agent state machine, routing, retries and multi-step execution. |
| AI framework | LangChain | Model, retriever and tool abstractions. |
| Tools | MCP | Controlled standardized tool connectivity. |
| Models | Gemini + Llama | Provider-routed model execution. |
| RAG | Ingestion, chunking, embeddings, hybrid retrieval, reranking | Grounded context pipeline. |
| Vector DB | Pinecone | Semantic retrieval with tenant/KB metadata filters. |
| Cache | Redis | Caching, counters, rate-limit primitives and ephemeral state. |
| Event bus | Kafka | Durable domain events and scalable consumers. |
| Assets | ImageKit | Media uploads, storage references and transformations. |
| Visualization | Streamlit, Pandas, Plotly, Matplotlib | Analysis jobs and interactive/static charts. |
| Analytics | Metabase + Grafana | Business analytics and operational dashboards. |
| Billing | Stripe | Subscriptions, payments and webhook lifecycle. |
| Automation | n8n | Non-core external workflows and automation. |
| Observability | OpenTelemetry, Prometheus, Grafana, Sentry | Traces, metrics, dashboards and errors. |
| Infrastructure | Docker, Kubernetes/K3s, AWS, Cloudflare, Terraform, GitHub Actions | Deployment, scale, edge security and CI/CD. |

# 5. Technology Connectivity Principles

Clients never directly access privileged providers such as Kafka, Redis, Pinecone, model secrets or Stripe secret keys.

Django is the API and policy boundary; third parties are accessed through adapters.

Every request has a request/correlation ID; agent runs have run IDs; tenant context propagates through authorized calls.

Long-running work uses jobs/events instead of blocking HTTP workers.

Secrets stay server-side in environment variables or a managed secret store.

Idempotency keys are required for sensitive writes and webhook processing.

Provider implementations must be replaceable behind interfaces.

# 6. Mermaid: Complete Node Connectivity

flowchart TB

U[User] --> WEB[React / Next.js]

U --> MOB[React Native]

WEB --> CF[Cloudflare DNS/CDN/WAF]

MOB --> CF

CF --> API[Django + DRF + ASGI]

API --> SUP[Supabase Auth]

API --> PG[(Supabase PostgreSQL)]

API --> RED[Redis]

API --> KAF[Kafka]

API --> AG[LangGraph]

AG --> LC[LangChain]

AG --> GEM[Gemini]

AG --> LLM[Llama]

AG --> MCP[MCP Gateway]

MCP --> GH[GitHub]

MCP --> BROWSER[Browser/Search]

MCP --> EXT[External APIs]

AG --> RAG[Agentic RAG]

RAG --> PIN[Pinecone]

RAG --> EMB[Embedding Provider]

RAG --> RER[Reranker]

API --> IMG[ImageKit]

API --> STR[Stripe]

API --> VIZ[Visualization Service]

VIZ --> PD[Pandas]

VIZ --> PL[Plotly]

VIZ --> MAT[Matplotlib]

VIZ --> ST[Streamlit]

API --> OTEL[OpenTelemetry]

OTEL --> PROM[Prometheus]

OTEL --> GRAF[Grafana]

API --> SENTRY[Sentry]

# 7. API Design Standards

Base path: /api/v1/ for public APIs; breaking changes require a new version.

HTTPS only; JSON by default; SSE/WebSocket for explicit streaming use cases.

Bearer JWT from Supabase for authenticated users; server/service credentials for internal services.

Server-side tenant and permission checks; never trust a client-provided tenant ID.

Cursor pagination for high-volume lists.

Idempotency-Key for duplicate-prone writes and payment-sensitive operations.

X-Request-ID/correlation ID returned in responses.

Consistent error object: code, message, details, request_id.

OpenAPI generated from Django/DRF and treated as the API contract.

# 8. Comprehensive Proposed API Endpoint Catalogue

## 8.1 Health & System

| Method | Endpoint | Purpose |
| --- | --- | --- |
| GET | /health/live | Liveness |
| GET | /health/ready | Readiness |
| GET | /api/v1/system/version | Build/version |
| GET | /api/v1/system/capabilities | Enabled capabilities |

## 8.2 Authentication & Session

| Method | Endpoint | Purpose |
| --- | --- | --- |
| GET | /api/v1/auth/me | Current auth context |
| POST | /api/v1/auth/session/exchange | Optional controlled exchange |
| POST | /api/v1/auth/logout | Cleanup |
| GET | /api/v1/auth/permissions | Effective permissions |

## 8.3 Users & Preferences

| Method | Endpoint | Purpose |
| --- | --- | --- |
| GET | /api/v1/users/me | Profile |
| PATCH | /api/v1/users/me | Update profile |
| DELETE | /api/v1/users/me | Deletion workflow |
| GET | /api/v1/users/me/preferences | Preferences |
| PUT | /api/v1/users/me/preferences | Update preferences |

## 8.4 Tenants & Membership

| Method | Endpoint | Purpose |
| --- | --- | --- |
| GET | /api/v1/tenants | Accessible tenants |
| POST | /api/v1/tenants | Create tenant |
| GET | /api/v1/tenants/{tenant_id} | Get tenant |
| PATCH | /api/v1/tenants/{tenant_id} | Update tenant |
| GET | /api/v1/tenants/{tenant_id}/members | Members |
| POST | /api/v1/tenants/{tenant_id}/members | Invite/add |
| PATCH | /api/v1/tenants/{tenant_id}/members/{user_id} | Change role |
| DELETE | /api/v1/tenants/{tenant_id}/members/{user_id} | Remove |

## 8.5 Agents & Runs

| Method | Endpoint | Purpose |
| --- | --- | --- |
| GET | /api/v1/agents | List agents |
| POST | /api/v1/agents | Create agent |
| GET | /api/v1/agents/{agent_id} | Get |
| PATCH | /api/v1/agents/{agent_id} | Update |
| DELETE | /api/v1/agents/{agent_id} | Delete |
| POST | /api/v1/agents/{agent_id}/runs | Start run |
| GET | /api/v1/agent-runs/{run_id} | Run status/result |
| POST | /api/v1/agent-runs/{run_id}/cancel | Cancel |
| GET | /api/v1/agent-runs/{run_id}/events | Stream events |

## 8.6 Conversations & Messages

| Method | Endpoint | Purpose |
| --- | --- | --- |
| GET | /api/v1/conversations | List |
| POST | /api/v1/conversations | Create |
| GET | /api/v1/conversations/{conversation_id} | Get |
| PATCH | /api/v1/conversations/{conversation_id} | Update |
| DELETE | /api/v1/conversations/{conversation_id} | Delete/archive |
| GET | /api/v1/conversations/{conversation_id}/messages | Messages |
| POST | /api/v1/conversations/{conversation_id}/messages | Submit message |

## 8.7 Agentic RAG & Knowledge

| Method | Endpoint | Purpose |
| --- | --- | --- |
| GET | /api/v1/knowledge-bases | List KBs |
| POST | /api/v1/knowledge-bases | Create KB |
| GET | /api/v1/knowledge-bases/{kb_id} | Get KB |
| PATCH | /api/v1/knowledge-bases/{kb_id} | Update KB |
| DELETE | /api/v1/knowledge-bases/{kb_id} | Delete KB |
| GET | /api/v1/knowledge-bases/{kb_id}/documents | Documents |
| POST | /api/v1/knowledge-bases/{kb_id}/documents | Register document |
| GET | /api/v1/documents/{document_id} | Ingestion state |
| DELETE | /api/v1/documents/{document_id} | Delete |
| POST | /api/v1/documents/{document_id}/reindex | Reindex |
| POST | /api/v1/retrieval/search | Controlled search |
| POST | /api/v1/retrieval/evaluate | RAG evaluation |

## 8.8 Files & Assets

| Method | Endpoint | Purpose |
| --- | --- | --- |
| POST | /api/v1/files/upload-url | Controlled upload URL |
| POST | /api/v1/files/complete | Confirm/register |
| GET | /api/v1/files/{file_id} | Metadata |
| DELETE | /api/v1/files/{file_id} | Delete |
| POST | /api/v1/assets/transform | Transformation request |

## 8.9 Tools, MCP & Integrations

| Method | Endpoint | Purpose |
| --- | --- | --- |
| GET | /api/v1/tools | Enabled tools |
| POST | /api/v1/tools/{tool_id}/execute | Controlled execution |
| GET | /api/v1/mcp/servers | MCP servers |
| POST | /api/v1/mcp/servers | Register server |
| GET | /api/v1/integrations | Connections |
| POST | /api/v1/integrations/{provider}/connect | Connect/OAuth |
| DELETE | /api/v1/integrations/{provider} | Disconnect |

## 8.10 GitHub Coding

| Method | Endpoint | Purpose |
| --- | --- | --- |
| GET | /api/v1/github/repositories | Repositories |
| GET | /api/v1/github/repositories/{repo}/tree | Repository tree |
| GET | /api/v1/github/repositories/{repo}/files | Authorized read |
| POST | /api/v1/github/repositories/{repo}/branches | Create branch |
| POST | /api/v1/github/repositories/{repo}/commits | Controlled commit |
| POST | /api/v1/github/repositories/{repo}/pull-requests | Create PR |

## 8.11 Workflows & Jobs

| Method | Endpoint | Purpose |
| --- | --- | --- |
| GET | /api/v1/workflows | List |
| POST | /api/v1/workflows | Create |
| POST | /api/v1/workflows/{workflow_id}/run | Run |
| GET | /api/v1/jobs/{job_id} | Job status |
| POST | /api/v1/jobs/{job_id}/cancel | Cancel |

## 8.12 Data Science & Visualization

| Method | Endpoint | Purpose |
| --- | --- | --- |
| POST | /api/v1/analysis/datasets | Register dataset |
| POST | /api/v1/analysis/runs | Start analysis |
| GET | /api/v1/analysis/runs/{run_id} | Analysis status |
| POST | /api/v1/visualizations | Create chart |
| GET | /api/v1/visualizations/{visualization_id} | Get chart |
| GET | /api/v1/visualizations/{visualization_id}/export | Export |
| POST | /api/v1/streamlit/sessions | Controlled session/link |

## 8.13 Usage & Billing

| Method | Endpoint | Purpose |
| --- | --- | --- |
| GET | /api/v1/usage | Current usage |
| GET | /api/v1/usage/summary | Summary |
| GET | /api/v1/quotas | Limits |
| GET | /api/v1/billing/subscription | Subscription |
| POST | /api/v1/billing/checkout-session | Stripe checkout |
| POST | /api/v1/billing/customer-portal | Billing portal |

## 8.14 Notifications

| Method | Endpoint | Purpose |
| --- | --- | --- |
| GET | /api/v1/notifications | List |
| PATCH | /api/v1/notifications/{id}/read | Mark read |
| POST | /api/v1/notifications/test | Integration test |

## 8.15 Webhooks

| Method | Endpoint | Purpose |
| --- | --- | --- |
| POST | /api/v1/webhooks/stripe | Signed Stripe webhook |
| POST | /api/v1/webhooks/github | Signed GitHub webhook |
| POST | /api/v1/webhooks/imagekit | Provider callback if enabled |
| POST | /api/v1/webhooks/n8n/{workflow_key} | Authenticated callback |

## 8.16 Admin & Operations

| Method | Endpoint | Purpose |
| --- | --- | --- |
| GET | /api/v1/admin/users | Admin users |
| GET | /api/v1/admin/tenants | Admin tenants |
| GET | /api/v1/admin/agent-runs | Operational runs |
| POST | /api/v1/admin/feature-flags/{flag} | Feature flag |
| POST | /api/v1/admin/maintenance | Restricted maintenance |

# 9. Third-Party Integration Matrix

| Provider | Role | How it connects | Security |
| --- | --- | --- | --- |
| Supabase | Auth + PostgreSQL | Frontend authenticates; Django validates JWT; application uses PostgreSQL. | Service role key server-only; tenant checks and RLS defense-in-depth. |
| Gemini | LLM | LangGraph/LangChain provider adapter. | Quotas, timeouts, retries and cost logging. |
| Llama | LLM | Alternative model adapter for routing/fallback. | Abstract endpoint; secure inference credentials. |
| Pinecone | Vector DB | Ingestion writes vectors; RAG queries with metadata. | No browser direct access; tenant/KB filters. |
| Redis | Cache/rate limits | API/workers share counters/cache. | TLS/ACLs; not source of truth. |
| Kafka | Event bus | Domain events consumed by indexing/usage/analytics/notifications. | Schemas, idempotency, retries and DLQ. |
| ImageKit | Assets | Backend-controlled upload and transformation flows. | Signed uploads and validation. |
| Stripe | Billing | Checkout/portal created server-side; webhooks update state. | Verify signatures and idempotency. |
| GitHub | Coding | Authorized adapter reads/writes under user permissions. | Least privilege; branch/PR-first; audit. |
| Slack | Notifications | Consumer or n8n sends notifications. | Server-side webhook secret. |
| n8n | Automation | Receives approved events/callbacks. | Not system of record for core transactions. |
| MCP | Tools | Gateway exposes approved tools to agents. | Allowlists, scopes, timeouts and validation. |
| Cloudflare | Edge | WAF/CDN/DNS before origin. | Origin lock-down and WAF monitoring. |
| Sentry | Errors | Backend/worker exception reporting. | Scrub PII and secrets. |
| OpenTelemetry | Tracing | Request and agent-run telemetry. | Collector/exporter with sampling. |
| Prometheus/Grafana | Metrics | Operational metrics and dashboards. | Avoid high-cardinality labels. |
| Metabase | Analytics | Governed business-data dashboards. | Read-only roles. |
| Email/SMS | Notifications | Adapter sends transactional messages. | SPF/DKIM/DMARC, consent and rate controls. |

# 10. Mermaid: Third-Party Connectivity

flowchart TB

API[Django API / Domain Layer]

API -->|JWT| SUP[Supabase Auth]

API -->|SQL| DB[(Supabase PostgreSQL)]

API -->|Vectors| PIN[Pinecone]

API -->|Cache/Counters| RED[Redis]

API -->|Publish Events| KAF[Kafka]

API -->|Media| IMG[ImageKit]

API -->|Billing| STR[Stripe]

API --> AG[LangGraph]

AG --> GEM[Gemini Adapter]

AG --> LLA[Llama Adapter]

AG --> MCP[MCP Gateway]

MCP --> GIT[GitHub]

MCP --> WEB[Browser/Search]

MCP --> EXT[External APIs]

KAF --> N8N[n8n]

KAF --> NOTIF[Notification Consumer]

NOTIF --> SLACK[Slack]

NOTIF --> EMAIL[Email]

NOTIF --> SMS[SMS Provider]

API --> OTEL[OpenTelemetry]

OTEL --> PROM[Prometheus]

OTEL --> GRAF[Grafana]

API --> SEN[Sentry]

CF[Cloudflare] --> API

# 11. Agentic RAG Flow

flowchart LR

A[Authenticated Request] --> B[Tenant + Policy Context]

B --> C[Rate / Quota Check]

C --> D[LangGraph Router]

D --> E{Need Knowledge?}

E -- Yes --> F[Query Rewrite]

F --> G[Hybrid Retrieval]

G --> H[Pinecone + Metadata Filters]

H --> I[Reranking]

I --> J[Context Builder]

E -- No --> K[Task Planning]

J --> K

K --> L{Need Tool?}

L -- Yes --> M[MCP / Tool Adapter]

M --> N[Tool Result]

N --> O[Model Execution]

L -- No --> O

O --> P[Verification / Evaluation]

P --> Q[Response + Artifacts + Usage Event]

Ingestion: validate source → extract content → normalize → chunk → embed → write Pinecone → persist metadata → emit indexed event.

Retrieval: query rewrite → semantic/keyword/metadata retrieval → permission filtering → reranking → context budget → citations.

Agent: LangGraph selects path → model/tool calls → verification loop → final response.

All runs emit trace, usage and audit events.

# 12. Data Visualization Architecture

flowchart LR

U[User] --> API[Django API]

API --> JOB[Analysis Job]

JOB --> WORKER[Isolated Worker]

WORKER --> PD[Pandas]

WORKER --> PL[Plotly]

WORKER --> MAT[Matplotlib]

WORKER --> ART[Chart/Data Artifact]

ART --> IMG[ImageKit / Approved Storage]

ART --> API

API --> WEB[React/Next.js]

API --> ST[Streamlit Workspace]

Recommended rule: data-science work must not execute arbitrary user Python inside the Django web process. Run analysis asynchronously with resource limits, dataset permissions, timeouts, validation and isolated workers.

| Technology | Use |
| --- | --- |
| Pandas | Loading, transformation and aggregation. |
| Plotly | Interactive chart specifications and web charts. |
| Matplotlib | Static PNG/SVG/report artifacts. |
| Streamlit | Interactive analysis and dashboard experience; deploy with controlled authentication. |
| Metabase | Business/product analytics. |
| Grafana | Operational metrics and SLO dashboards. |

# 13. Events, Kafka and Observability

flowchart LR

API[Django/API] -->|Domain Events| K[(Kafka)]

K --> IDX[Indexing Consumer]

K --> USE[Usage Consumer]

K --> NOT[Notification Consumer]

K --> ANA[Analytics Consumer]

IDX --> PIN[Pinecone]

USE --> DB[(PostgreSQL)]

ANA --> MB[Metabase]

API --> OT[OpenTelemetry]

OT --> PR[Prometheus]

PR --> GR[Grafana]

API --> SE[Sentry]

Suggested topics: document.ingested, document.indexing_requested, document.indexed, agent.run_started, agent.run_completed, usage.recorded, quota.threshold_reached, payment.subscription_changed, integration.webhook_received, notification.requested.

Consumers must be idempotent; define retry policy, dead-letter queues and event schema versioning.

# 14. Security Architecture

| Control | Implementation |
| --- | --- |
| Identity | Supabase JWT verification: signature, issuer, audience and expiry. |
| Authorization | Server-side RBAC and tenant-scoped permissions. |
| Tenant isolation | DB ownership checks, vector metadata filters and artifact ownership. |
| Edge protection | Cloudflare WAF plus application/Redis rate limits. |
| Secrets | Environment/secret manager; rotation; separate dev/staging/prod. |
| MCP/tool safety | Allowlists, scopes, timeouts, argument/output validation and approvals. |
| Webhooks | Signature verification, replay window and idempotency. |
| AI safety | Prompt-injection defenses, context boundaries and tool permission gates. |
| Audit | Security-sensitive actions produce protected audit records. |
| Supply chain | Dependency scanning, pinned versions and CI security checks. |

# 15. 100K+ User Scalability

100K registered users is not enough to size infrastructure. Capacity planning must use DAU, peak concurrent users, RPS, token volume, agent duration, document volume, retrieval QPS and visualization workload.

Stateless Django nodes scale horizontally.

Long-running agent, ingestion and visualization work runs asynchronously.

Kafka consumer groups scale independently.

Redis supports distributed counters/cache.

PostgreSQL uses indexes and connection pooling; optimize from measurement.

Pinecone uses tenant/knowledge metadata filtering and capacity monitoring.

Kubernetes autoscaling should consider CPU/memory and queue/event lag.

Define SLOs for availability, API latency, agent latency, retrieval latency, job completion and error rate.

Load-test complete AI workflows, not only simple endpoints.

# 16. .env.example Production Blueprint

# DJANGO

DJANGO_ENV=development

DJANGO_SECRET_KEY=CHANGE_ME

DJANGO_DEBUG=false

DJANGO_ALLOWED_HOSTS=localhost,127.0.0.1

DJANGO_CORS_ALLOWED_ORIGINS=http://localhost:3000

# DATABASE / SUPABASE

DATABASE_URL=postgresql://USER:PASSWORD@HOST:5432/DB

SUPABASE_URL=https://PROJECT.supabase.co

SUPABASE_ANON_KEY=REPLACE_ME

SUPABASE_SERVICE_ROLE_KEY=SERVER_ONLY_REPLACE_ME

SUPABASE_JWT_ISSUER=REPLACE_ME

SUPABASE_JWT_AUDIENCE=authenticated

# REDIS / ASYNC

REDIS_URL=redis://:PASSWORD@HOST:6379/0

CELERY_BROKER_URL=redis://:PASSWORD@HOST:6379/1

CELERY_RESULT_BACKEND=redis://:PASSWORD@HOST:6379/2

# KAFKA

KAFKA_BOOTSTRAP_SERVERS=host:9092

KAFKA_SECURITY_PROTOCOL=SASL_SSL

KAFKA_SASL_MECHANISM=PLAIN

KAFKA_SASL_USERNAME=REPLACE_ME

KAFKA_SASL_PASSWORD=REPLACE_ME

# AI

GEMINI_API_KEY=REPLACE_ME

GEMINI_MODEL=REPLACE_ME

LLAMA_BASE_URL=https://REPLACE_ME

LLAMA_API_KEY=REPLACE_ME

LLAMA_MODEL=REPLACE_ME

# RAG

PINECONE_API_KEY=REPLACE_ME

PINECONE_INDEX_NAME=jt-code

PINECONE_NAMESPACE_PREFIX=jt

EMBEDDING_PROVIDER=REPLACE_ME

EMBEDDING_MODEL=REPLACE_ME

RERANK_PROVIDER=REPLACE_ME

RERANK_MODEL=REPLACE_ME

# IMAGEKIT

IMAGEKIT_PUBLIC_KEY=REPLACE_ME

IMAGEKIT_PRIVATE_KEY=SERVER_ONLY_REPLACE_ME

IMAGEKIT_URL_ENDPOINT=https://ik.imagekit.io/REPLACE_ME

# STRIPE

STRIPE_SECRET_KEY=SERVER_ONLY_REPLACE_ME

STRIPE_WEBHOOK_SECRET=REPLACE_ME

STRIPE_PRICE_ID_PRO=REPLACE_ME

# GITHUB

GITHUB_APP_ID=REPLACE_ME

GITHUB_APP_PRIVATE_KEY=SERVER_ONLY_REPLACE_ME

GITHUB_WEBHOOK_SECRET=REPLACE_ME

GITHUB_OAUTH_CLIENT_ID=REPLACE_ME

GITHUB_OAUTH_CLIENT_SECRET=SERVER_ONLY_REPLACE_ME

# OBSERVABILITY

SENTRY_DSN=REPLACE_ME

OTEL_SERVICE_NAME=jt-code-backend

OTEL_EXPORTER_OTLP_ENDPOINT=https://REPLACE_ME

PROMETHEUS_ENABLED=true

# SECURITY / LIMITS

RATE_LIMIT_DEFAULT_PER_MINUTE=60

RATE_LIMIT_AGENT_RUNS_PER_HOUR=20

MAX_UPLOAD_MB=50

WEBHOOK_REPLAY_WINDOW_SECONDS=300

# FEATURES

ENABLE_MCP=true

ENABLE_N8N=true

ENABLE_STREAMLIT=true

# 17. Project Management Fundamentals

| Fundamental | Required outcome |
| --- | --- |
| Project charter | Business objective, scope, sponsor and success criteria. |
| Scope baseline | Explicit in/out scope and change control. |
| Requirements | Functional, non-functional, security and compliance requirements. |
| WBS | Deliverable-oriented decomposition into work packages. |
| Backlog | Prioritized stories/tasks with acceptance criteria and dependencies. |
| Schedule | Milestones, critical path, estimates and buffers. |
| Resources | Clear ownership for backend, AI, frontend, DevOps, QA/security. |
| RACI | Responsible, Accountable, Consulted and Informed roles. |
| RAID | Risks, Assumptions, Issues and Dependencies register. |
| Quality | Definition of Ready/Done and test strategy. |
| ADR/change control | Document major technical decisions. |
| Release management | Versioning, migration, rollback and feature flags. |
| Security governance | Threat modeling, vulnerability management and access reviews. |
| Communication | Planning, stand-ups, demos, retrospectives and architecture reviews. |
| Vendor management | Cost, SLA, quotas, lock-in and data residency review. |
| KPIs | Velocity, defects, latency, availability, cost/run and RAG quality. |
| Operations | On-call, incidents, backups, DR and capacity reviews. |

# 18. Work Breakdown Structure

| WBS | Work package |
| --- | --- |
| 1 Foundation | Repository conventions, settings, Docker, CI, quality tooling. |
| 2 Identity | Supabase Auth, JWT, users, tenants, RBAC. |
| 3 Core API | DRF, OpenAPI, errors, pagination, permissions. |
| 4 Agent Runtime | LangGraph, models, streaming and run lifecycle. |
| 5 Agentic RAG | Ingestion, embeddings, Pinecone, retrieval, reranking and evaluation. |
| 6 Tools | MCP, GitHub, external APIs and approval gates. |
| 7 Async/Eventing | Workers, Redis, Kafka and consumers. |
| 8 Visualization | Pandas, Plotly, Matplotlib and Streamlit. |
| 9 Monetization | Usage, quotas, Stripe and webhooks. |
| 10 Integrations | Slack, email, SMS, n8n and callbacks. |
| 11 Security | WAF, rate limits, secrets, audit and threat model. |
| 12 Observability | Sentry, OTel, Prometheus and Grafana. |
| 13 Infrastructure | Kubernetes, Terraform, environments, backups. |
| 14 Quality | Unit/integration/contract/E2E/load/security tests. |
| 15 Launch | Rehearsal, runbooks, DR, rollout and monitoring. |

# 19. Feasibility Assessment

Technical feasibility is HIGH if the system is phased. The main risks are cross-system integration, AI reliability/cost, tenant isolation, event consistency, observability and operational maturity. Schedule feasibility is MODERATE to HIGH for an experienced team and LOW for a single developer trying to deliver the entire stack at once.

| Team | MVP | Production-ready core | 100K+ hardening |
| --- | --- | --- | --- |
| 1 experienced full-stack/AI engineer | 16–24 weeks | 36–52 weeks | +8–16 weeks |
| 2 engineers | 12–18 weeks | 28–40 weeks | +6–12 weeks |
| 4–6 person team | 8–12 weeks | 20–30 weeks | +4–8 weeks |

These are planning estimates, not guarantees. They assume stable requirements, available provider accounts, no major certification programme and a disciplined scope.

# 20. Recommended Phased Timeline

| Phase | Estimate | Exit criteria |
| --- | --- | --- |
| 0 Discovery & baseline | 1–2 weeks | Repository audit, ADRs, requirements, RAID and acceptance criteria. |
| 1 Foundation | 1–2 weeks | Settings, .env.example, Docker, CI, tests and environments. |
| 2 Identity & tenants | 2–3 weeks | Supabase Auth, JWT, roles and isolation tests. |
| 3 Core API | 2–3 weeks | Versioned API, OpenAPI and platform conventions. |
| 4 Agent runtime | 3–5 weeks | LangGraph, Gemini/Llama, runs, streaming and persistence. |
| 5 Agentic RAG | 4–6 weeks | Ingestion through evaluation and grounded responses. |
| 6 Tools & coding | 3–5 weeks | MCP, GitHub, external tools and approvals. |
| 7 Async & Kafka | 2–4 weeks | Workers, topics, consumers, retries and DLQ. |
| 8 Visualization | 2–4 weeks | Analysis jobs and visualization integrations. |
| 9 Usage & billing | 2–3 weeks | Quotas, metering, Stripe and webhooks. |
| 10 Security & observability | 3–5 weeks | OTel, metrics, Sentry, WAF and threat model. |
| 11 Infrastructure & scale | 3–5 weeks | Kubernetes, IaC, autoscaling, backups and DR. |
| 12 Production validation | 3–6 weeks | E2E/load/security/UAT and launch rehearsal. |

# 21. Critical Path

Requirements + Repository Audit

|

Identity + Tenant Model

|

Core API Contract

|

Agent Runtime

|

Agentic RAG

|

Tool Safety + Async Processing

|

Observability + Security

|

Infrastructure + Load Testing

|

Production Readiness Review

|

Launch

# 22. Milestones

| Milestone | Acceptance gate |
| --- | --- |
| M1 Architecture baseline | ADRs, ownership and data boundaries approved. |
| M2 Secure core | Auth, tenants and permissions pass integration tests. |
| M3 AI core | Reliable traceable/cancellable agent runs. |
| M4 Grounded knowledge | RAG quality thresholds defined and met. |
| M5 Tool safety | Allowlists, authorization, audit and failure tests. |
| M6 Commercial readiness | Quotas, usage and Stripe lifecycle are idempotent. |
| M7 Operational readiness | Dashboards, alerts, backups and runbooks. |
| M8 Scale readiness | Load/failure tests meet SLOs. |
| M9 Launch | Security sign-off and rollback tested. |

# 23. Initial Risk Register

| Risk | Impact | Mitigation |
| --- | --- | --- |
| LLM outage/cost | High | Multi-provider adapters, budgets, quotas and circuit breakers. |
| Prompt injection/tool abuse | High | Isolation, trusted context, allowlists and approvals. |
| Tenant leakage | Critical | Isolation tests, DB/vector filters and authorization review. |
| Kafka complexity | Medium | Managed option or defer until justified; clear contracts. |
| Llama infrastructure | Medium/High | Managed endpoint initially or separate inference platform. |
| Wrong scale assumptions | High | Capacity model and realistic load tests. |
| Third-party changes | Medium | Adapters, version pinning and contract tests. |
| Scope expansion | High | Scope baseline, ADRs and change control. |
| Single-developer bottleneck | High | Reduce optional services and automate testing/CI. |

# 24. Production-Ready Definition of Done

Public endpoints have OpenAPI contracts and auth/authorization tests.

Tenant isolation is tested for database, retrieval and artifacts.

Secrets are absent from source control and production configuration is documented.

Agent runs are traceable, cancellable and resilient to provider failures.

RAG has evaluation datasets and measurable quality thresholds.

Tools are allowlisted, authorized, bounded and audited.

Webhooks verify signatures and idempotency.

Rate limits, quotas and billing transitions are tested.

Critical paths have dashboards and actionable alerts.

Backups and restore procedures are tested.

Load tests validate agreed concurrency and SLOs.

CI enforces required test/security gates.

Staging supports production-like migration/integration rehearsal.

Rollback and incident runbooks have been exercised.

# 25. Immediate Next Steps

Perform a source-level audit of the current backend and reconcile actual code with this proposed API catalogue.

Create ADRs for Supabase, Pinecone, Kafka, LangGraph, Gemini/Llama and deployment choices.

Make the .env.example and configuration ownership table canonical.

Complete foundation and identity before adding many integrations.

Generate OpenAPI automatically and make it the client contract.

Build one vertical slice: authenticated request → agent run → Agentic RAG → safe tool → response → trace → usage event.

Load-test that vertical slice before multiplying functionality.

Implement optional technologies only when they have a defined owner, API boundary, security model and operational failure mode.

# 26. Final Recommendation

The architecture is feasible, but implementing every technology at once is the main danger. Build the system in vertical slices and preserve clean boundaries. The fastest credible route is: secure identity and tenants → core API → agent runtime → Agentic RAG → safe tools and async events → visualization and billing → observability/security → infrastructure and scale validation.